Placement Portal Application

Complete Step-by-Step Implementation Guide

Flask · Jinja2 · Bootstrap · SQLite

# 0. Overview & Strategy

This guide walks you through building the Placement Portal end-to-end — from project scaffolding to final submission. Follow each phase in order. Each phase ends with a checkpoint so you know what to verify before moving on.

| Phase | Focus | Est. Time |
| --- | --- | --- |
| 1 | Project scaffold & database models | 2–3 hrs |
| 2 | Authentication (all 3 roles) | 2 hrs |
| 3 | Admin dashboard & management | 3 hrs |
| 4 | Company flows | 2 hrs |
| 5 | Student flows | 2 hrs |
| 6 | REST API endpoints (optional/bonus) | 1.5 hrs |
| 7 | UI polish & validation | 1.5 hrs |
| 8 | Report + video + zip submission | 2 hrs |

# Phase 1 — Project Scaffold & Database

## 1.1  Folder Structure

Create the following layout. Every file listed here needs to exist before you write any logic.

placement_portal/

├── app.py # App factory, routes registration

├── config.py # Config class (SECRET_KEY, DB URI)

├── models.py # All SQLAlchemy models

├── seed.py # Seeds admin user on first run

├── requirements.txt

├── static/

│ ├── css/custom.css

│ └── js/charts.js # ChartJS helpers (optional)

├── templates/

│ ├── base.html # Master layout

│ ├── auth/

│ │ ├── login.html

│ │ ├── register_student.html

│ │ └── register_company.html

│ ├── admin/

│ │ ├── dashboard.html

│ │ ├── students.html

│ │ ├── companies.html

│ │ └── drives.html

│ ├── company/

│ │ ├── dashboard.html

│ │ ├── create_drive.html

│ │ └── applicants.html

│ └── student/

│ ├── dashboard.html

│ ├── drives.html

│ └── profile.html

└── uploads/ # Student resume uploads

## 1.2  Install Dependencies

Create a virtual environment and install all required packages:

python -m venv venv

source venv/bin/activate # Windows: venv\Scripts\activate

pip install flask flask-sqlalchemy flask-login werkzeug

pip freeze > requirements.txt

## 1.3  config.py

import os

class Config:

SECRET_KEY = os.environ.get('SECRET_KEY', 'dev-secret-key-change-in-prod')

SQLALCHEMY_DATABASE_URI = 'sqlite:///placement.db'

SQLALCHEMY_TRACK_MODIFICATIONS = False

UPLOAD_FOLDER = os.path.join(os.path.dirname(__file__), 'uploads')

MAX_CONTENT_LENGTH = 2 * 1024 * 1024 # 2 MB resume limit

## 1.4  Database Models (models.py)

Use Flask-SQLAlchemy. All 5 core tables must be created programmatically — never via DB Browser.

### User table (unified auth)

from flask_sqlalchemy import SQLAlchemy

from flask_login import UserMixin

from datetime import datetime

db = SQLAlchemy()

class User(UserMixin, db.Model):

id = db.Column(db.Integer, primary_key=True)

email = db.Column(db.String(150), unique=True, nullable=False)

password = db.Column(db.String(256), nullable=False)

role = db.Column(db.String(20), nullable=False) # admin/company/student

is_active = db.Column(db.Boolean, default=True) # blacklist flag

created_at = db.Column(db.DateTime, default=datetime.utcnow)

student = db.relationship('Student', backref='user', uselist=False)

company = db.relationship('Company', backref='user', uselist=False)

### Student table

class Student(db.Model):

id = db.Column(db.Integer, primary_key=True)

user_id = db.Column(db.Integer, db.ForeignKey('user.id'), unique=True)

name = db.Column(db.String(150), nullable=False)

roll_number = db.Column(db.String(50), unique=True)

branch = db.Column(db.String(100))

cgpa = db.Column(db.Float)

phone = db.Column(db.String(20))

resume_path = db.Column(db.String(300))

applications = db.relationship('Application', backref='student', lazy='dynamic')

### Company table

class Company(db.Model):

id = db.Column(db.Integer, primary_key=True)

user_id = db.Column(db.Integer, db.ForeignKey('user.id'), unique=True)

name = db.Column(db.String(200), nullable=False)

hr_contact = db.Column(db.String(150))

website = db.Column(db.String(300))

approval_status = db.Column(db.String(20), default='pending') # pending/approved/rejected

is_blacklisted = db.Column(db.Boolean, default=False)

drives = db.relationship('PlacementDrive', backref='company', lazy='dynamic')

### PlacementDrive table

class PlacementDrive(db.Model):

id = db.Column(db.Integer, primary_key=True)

company_id = db.Column(db.Integer, db.ForeignKey('company.id'), nullable=False)

job_title = db.Column(db.String(200), nullable=False)

job_description = db.Column(db.Text)

eligibility_cgpa = db.Column(db.Float, default=0.0)

eligible_branches = db.Column(db.String(300)) # comma-separated

deadline = db.Column(db.Date, nullable=False)

package_lpa = db.Column(db.Float)

location = db.Column(db.String(150))

status = db.Column(db.String(20), default='pending') # pending/approved/closed

created_at = db.Column(db.DateTime, default=datetime.utcnow)

applications = db.relationship('Application', backref='drive', lazy='dynamic')

### Application table

class Application(db.Model):

id = db.Column(db.Integer, primary_key=True)

student_id = db.Column(db.Integer, db.ForeignKey('student.id'), nullable=False)

drive_id = db.Column(db.Integer, db.ForeignKey('placement_drive.id'), nullable=False)

applied_at = db.Column(db.DateTime, default=datetime.utcnow)

status = db.Column(db.String(30), default='applied') # applied/shortlisted/selected/rejected

__table_args__ = (db.UniqueConstraint('student_id', 'drive_id',

name='uq_student_drive'),)

## 1.5  app.py — App Factory

from flask import Flask

from models import db

from flask_login import LoginManager

from config import Config

login_manager = LoginManager()

def create_app():

app = Flask(__name__)

app.config.from_object(Config)

db.init_app(app)

login_manager.init_app(app)

login_manager.login_view = 'auth.login'

from routes.auth import auth_bp

from routes.admin import admin_bp

from routes.company import company_bp

from routes.student import student_bp

from routes.api import api_bp

app.register_blueprint(auth_bp)

app.register_blueprint(admin_bp, url_prefix='/admin')

app.register_blueprint(company_bp, url_prefix='/company')

app.register_blueprint(student_bp, url_prefix='/student')

app.register_blueprint(api_bp, url_prefix='/api')

with app.app_context():

db.create_all() # Creates tables if not existing

from seed import seed_admin

seed_admin() # Idempotent — only seeds if admin absent

return app

@login_manager.user_loader

def load_user(user_id):

from models import User

return User.query.get(int(user_id))

if __name__ == '__main__':

app = create_app()

app.run(debug=True)

## 1.6  seed.py — Seed the Admin

from models import db, User

from werkzeug.security import generate_password_hash

def seed_admin():

if User.query.filter_by(role='admin').first():

return # Already seeded

admin = User(

email = 'admin@placement.edu',

password = generate_password_hash('Admin@123'),

role = 'admin'

)

db.session.add(admin)

db.session.commit()

print('[SEED] Admin user created: admin@placement.edu / Admin@123')

✅ Phase 1 Checkpoint: Run `python app.py`. You should see Flask start, tables created in placement.db, and the seed message. Open placement.db with any SQLite viewer to confirm all 5 tables exist.

# Phase 2 — Authentication

## 2.1  Routes (routes/auth.py)

Three login flows share one login page. Role is determined from the User.role field. Registration is only for students and companies.

from flask import Blueprint, render_template, redirect, url_for, flash, request

from flask_login import login_user, logout_user, login_required

from werkzeug.security import generate_password_hash, check_password_hash

from models import db, User, Student, Company

auth_bp = Blueprint('auth', __name__)

@auth_bp.route('/login', methods=['GET', 'POST'])

def login():

if request.method == 'POST':

email = request.form['email']

password = request.form['password']

user = User.query.filter_by(email=email).first()

if not user or not check_password_hash(user.password, password):

flash('Invalid credentials.', 'danger')

return redirect(url_for('auth.login'))

if not user.is_active:

flash('Your account has been deactivated.', 'danger')

return redirect(url_for('auth.login'))

if user.role == 'company':

company = Company.query.filter_by(user_id=user.id).first()

if company.approval_status != 'approved':

flash('Account pending admin approval.', 'warning')

return redirect(url_for('auth.login'))

login_user(user)

if user.role == 'admin': return redirect(url_for('admin.dashboard'))

if user.role == 'company': return redirect(url_for('company.dashboard'))

return redirect(url_for('student.dashboard'))

return render_template('auth/login.html')

## 2.2  Student Registration

@auth_bp.route('/register/student', methods=['GET', 'POST'])

def register_student():

if request.method == 'POST':

email = request.form['email']

if User.query.filter_by(email=email).first():

flash('Email already registered.', 'danger')

return redirect(url_for('auth.register_student'))

user = User(email=email,

password=generate_password_hash(request.form['password']),

role='student')

db.session.add(user)

db.session.flush() # Get user.id before commit

student = Student(user_id=user.id,

name=request.form['name'],

roll_number=request.form['roll_number'],

branch=request.form['branch'],

cgpa=float(request.form.get('cgpa', 0)))

db.session.add(student)

db.session.commit()

flash('Registered! Please log in.', 'success')

return redirect(url_for('auth.login'))

return render_template('auth/register_student.html')

📌 Key Rule: Company login is blocked until admin sets approval_status = 'approved'. This single check enforces the approval gate everywhere — you do NOT need to repeat it on every company route.

## 2.3  base.html — Master Template

All pages extend base.html. It contains the Bootstrap navbar with role-based links via Jinja2.

<!DOCTYPE html>

<html lang='en'>

<head>

<meta charset='UTF-8'>

<title>{% block title %}Placement Portal{% endblock %}</title>

<link rel='stylesheet'

href='https://cdn.jsdelivr.net/npm/bootstrap@5.3.0/dist/css/bootstrap.min.css'>

<link rel='stylesheet' href='{{ url_for("static", filename="css/custom.css") }}'>

</head>

<body>

<nav class='navbar navbar-expand-lg navbar-dark bg-primary'>

<div class='container-fluid'>

<a class='navbar-brand' href='/'>Placement Portal</a>

{% if current_user.is_authenticated %}

<span class='navbar-text text-white me-3'>{{ current_user.role ¦ title }}</span>

<a class='btn btn-outline-light btn-sm' href='{{ url_for("auth.logout") }}'>Logout</a>

{% endif %}

</div>

</nav>

<div class='container mt-4'>

{% with messages = get_flashed_messages(with_categories=true) %}

{% for cat, msg in messages %}

<div class='alert alert-{{ cat }}'>{{ msg }}</div>

{% endfor %}

{% endwith %}

{% block content %}{% endblock %}

</div>

<script src='https://cdn.jsdelivr.net/npm/bootstrap@5.3.0/dist/js/bootstrap.bundle.min.js'></script>

{% block scripts %}{% endblock %}

</body></html>

✅ Phase 2 Checkpoint: Register a student, register a company. Try to log in as the company — it should be blocked. Log in as admin, approve the company, then log in as the company. All three dashboards should load without errors.

# Phase 3 — Admin Flows

## 3.1  Decorator for Role Protection

Add this to a helpers.py file and use it on every admin route:

from functools import wraps

from flask import abort

from flask_login import current_user

def role_required(*roles):

def decorator(f):

@wraps(f)

def decorated(*args, **kwargs):

if not current_user.is_authenticated or current_user.role not in roles:

abort(403)

return f(*args, **kwargs)

return decorated

return decorator

## 3.2  Admin Dashboard

@admin_bp.route('/dashboard')

@login_required

@role_required('admin')

def dashboard():

stats = {

'students' : Student.query.count(),

'companies' : Company.query.count(),

'drives' : PlacementDrive.query.count(),

'applications': Application.query.count(),

'pending_cos' : Company.query.filter_by(approval_status='pending').count(),

'pending_drives': PlacementDrive.query.filter_by(status='pending').count(),

}

return render_template('admin/dashboard.html', stats=stats)

## 3.3  Admin: Approve / Reject Company

@admin_bp.route('/company/<int:company_id>/approve')

@login_required

@role_required('admin')

def approve_company(company_id):

company = Company.query.get_or_404(company_id)

company.approval_status = 'approved'

db.session.commit()

flash(f'{company.name} approved.', 'success')

return redirect(url_for('admin.companies'))

@admin_bp.route('/company/<int:company_id>/reject')

@login_required

@role_required('admin')

def reject_company(company_id):

company = Company.query.get_or_404(company_id)

company.approval_status = 'rejected'

db.session.commit()

flash(f'{company.name} rejected.', 'warning')

return redirect(url_for('admin.companies'))

## 3.4  Admin: Search Students & Companies

@admin_bp.route('/students')

@login_required

@role_required('admin')

def students():

q = request.args.get('q', '').strip()

query = Student.query.join(User)

if q:

query = query.filter(

db.or_(

Student.name.ilike(f'%{q}%'),

Student.roll_number.ilike(f'%{q}%'),

User.email.ilike(f'%{q}%')

)

)

students = query.all()

return render_template('admin/students.html', students=students, q=q)

## 3.5  Admin: Blacklist / Deactivate

@admin_bp.route('/user/<int:user_id>/toggle')

@login_required

@role_required('admin')

def toggle_user(user_id):

user = User.query.get_or_404(user_id)

user.is_active = not user.is_active

db.session.commit()

status = 'activated' if user.is_active else 'deactivated'

flash(f'User {status}.', 'info')

return redirect(request.referrer or url_for('admin.dashboard'))

✅ Phase 3 Checkpoint: Admin dashboard shows correct counts. Search for a student by name — results filter correctly. Blacklist a student, then try logging in as them — login should be blocked.

# Phase 4 — Company Flows

## 4.1  Create a Placement Drive

@company_bp.route('/drive/create', methods=['GET', 'POST'])

@login_required

@role_required('company')

def create_drive():

company = Company.query.filter_by(user_id=current_user.id).first_or_404()

if company.approval_status != 'approved':

flash('Your company must be approved to create drives.', 'danger')

return redirect(url_for('company.dashboard'))

if request.method == 'POST':

drive = PlacementDrive(

company_id = company.id,

job_title = request.form['job_title'],

job_description = request.form['job_description'],

eligibility_cgpa = float(request.form.get('cgpa', 0)),

eligible_branches= request.form.get('branches', ''),

deadline = datetime.strptime(request.form['deadline'], '%Y-%m-%d').date(),

package_lpa = float(request.form.get('package', 0)),

location = request.form.get('location', ''),

status = 'pending'

)

db.session.add(drive)

db.session.commit()

flash('Drive submitted for admin approval.', 'success')

return redirect(url_for('company.dashboard'))

return render_template('company/create_drive.html')

## 4.2  View & Update Applicants

@company_bp.route('/drive/<int:drive_id>/applicants')

@login_required

@role_required('company')

def applicants(drive_id):

company = Company.query.filter_by(user_id=current_user.id).first_or_404()

drive = PlacementDrive.query.filter_by(id=drive_id, company_id=company.id).first_or_404()

apps = Application.query.filter_by(drive_id=drive_id).all()

return render_template('company/applicants.html', drive=drive, apps=apps)

@company_bp.route('/application/<int:app_id>/status', methods=['POST'])

@login_required

@role_required('company')

def update_status(app_id):

app = Application.query.get_or_404(app_id)

status = request.form['status']

if status in ('shortlisted', 'selected', 'rejected'):

app.status = status

db.session.commit()

flash('Status updated.', 'success')

return redirect(request.referrer)

✅ Phase 4 Checkpoint: Create a drive as a company — it should appear in the admin panel as 'pending'. Admin approves it. The drive now appears in the student dashboard. Check that a non-owner company cannot see another company's applicants.

# Phase 5 — Student Flows

## 5.1  Student Dashboard

@student_bp.route('/dashboard')

@login_required

@role_required('student')

def dashboard():

student = Student.query.filter_by(user_id=current_user.id).first_or_404()

open_drives = PlacementDrive.query.filter_by(status='approved').all()

applications= Application.query.filter_by(student_id=student.id).all()

applied_ids = {a.drive_id for a in applications}

return render_template('student/dashboard.html',

student=student,

open_drives=open_drives,

applications=applications,

applied_ids=applied_ids)

## 5.2  Apply for a Drive (with duplicate guard)

@student_bp.route('/drive/<int:drive_id>/apply', methods=['POST'])

@login_required

@role_required('student')

def apply(drive_id):

student = Student.query.filter_by(user_id=current_user.id).first_or_404()

drive = PlacementDrive.query.get_or_404(drive_id)

# Guard 1: Drive must be approved

if drive.status != 'approved':

flash('Drive is not open for applications.', 'danger')

return redirect(url_for('student.dashboard'))

# Guard 2: Duplicate application (DB-level UniqueConstraint handles it too)

existing = Application.query.filter_by(

student_id=student.id, drive_id=drive_id).first()

if existing:

flash('You have already applied for this drive.', 'warning')

return redirect(url_for('student.dashboard'))

app = Application(student_id=student.id, drive_id=drive_id)

db.session.add(app)

db.session.commit()

flash('Application submitted!', 'success')

return redirect(url_for('student.dashboard'))

## 5.3  Resume Upload

from werkzeug.utils import secure_filename

import os

@student_bp.route('/profile/edit', methods=['GET', 'POST'])

@login_required

@role_required('student')

def edit_profile():

student = Student.query.filter_by(user_id=current_user.id).first_or_404()

if request.method == 'POST':

student.name = request.form['name']

student.branch = request.form['branch']

student.cgpa = float(request.form.get('cgpa', student.cgpa))

student.phone = request.form.get('phone', '')

file = request.files.get('resume')

if file and file.filename.endswith('.pdf'):

filename = secure_filename(f'resume_{student.id}.pdf')

file.save(os.path.join(current_app.config['UPLOAD_FOLDER'], filename))

student.resume_path = filename

db.session.commit()

flash('Profile updated.', 'success')

return redirect(url_for('student.dashboard'))

return render_template('student/profile.html', student=student)

✅ Phase 5 Checkpoint: Apply for a drive twice as the same student — second attempt should show the duplicate warning, not create a new row. Check that a closed or pending drive does not appear on the student dashboard.

# Phase 6 — REST API Endpoints (Optional / Bonus)

Add these endpoints in routes/api.py for bonus marks. They return JSON and can coexist with the HTML routes.

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/students | List all students (admin only) |
| GET | /api/companies | List all companies (admin only) |
| GET | /api/drives | List approved drives (public) |
| GET | /api/drives/<id> | Drive detail + applicant count |
| GET | /api/applications | Applications for current user |
| POST | /api/drives/<id>/apply | Apply for drive (student) |

from flask import Blueprint, jsonify

from flask_login import login_required, current_user

from models import PlacementDrive

api_bp = Blueprint('api', __name__)

@api_bp.route('/drives')

def get_drives():

drives = PlacementDrive.query.filter_by(status='approved').all()

return jsonify([{

'id' : d.id,

'title' : d.job_title,

'company' : d.company.name,

'deadline' : str(d.deadline),

'package' : d.package_lpa,

'location' : d.location,

} for d in drives])

# Phase 7 — UI Polish & Validation

## 7.1  Backend Validation (do this before JS)

Validation must happen server-side. This is the primary mechanism required by the project spec (JS is not to be used for core requirements).

- Email format check: use a simple regex or check for '@' and '.'

- CGPA must be between 0.0 and 10.0

- Password must be at least 8 characters

- Deadline must be a future date

- Resume must be a .pdf file under 2 MB (enforced by MAX_CONTENT_LENGTH)

## 7.2  HTML5 Validation (complementary)

Add HTML5 attributes directly in templates. These run client-side and improve UX without relying on JS logic for correctness.

<input type='email' name='email' required>

<input type='number' name='cgpa' min='0' max='10' step='0.01' required>

<input type='date' name='deadline' min='{{ today }}' required>

<input type='file' name='resume' accept='.pdf'>

<input type='password' name='password' minlength='8' required>

## 7.3  Bootstrap Components to Use

- Cards for drive listings (card-deck or row of col-md-4)

- Badges for status labels: badge bg-warning / bg-success / bg-danger

- Table table-striped table-hover for all tabular data

- Alert alert-dismissible for flash messages (already in base.html)

- Modal (Bootstrap) for confirm-before-delete prompts on admin pages

## 7.4  ChartJS Statistics (optional bonus)

In the admin dashboard template, add a canvas and populate it from Jinja2:

<canvas id='statusChart' width='400' height='200'></canvas>

<script src='https://cdn.jsdelivr.net/npm/chart.js'></script>

<script>

new Chart(document.getElementById('statusChart'), {

type: 'doughnut',

data: {

labels: ['Applied', 'Shortlisted', 'Selected', 'Rejected'],

datasets: [{ data: [{{ counts.applied }}, {{ counts.shortlisted }},

{{ counts.selected }}, {{ counts.rejected }}] }]

}

});

</script>

# Phase 8 — Submission Checklist

## 8.1  Pre-submission Functional Checklist

| ✓ | Requirement |
| --- | --- |
| ☐ | Admin pre-seeded; no admin registration route exists |
| ☐ | Company cannot log in before admin approval |
| ☐ | Duplicate application for same student+drive is blocked |
| ☐ | Students see only approved drives |
| ☐ | Admin dashboard shows correct counts for all 4 metrics |
| ☐ | Search by name/ID works for students and companies |
| ☐ | Blacklisted account cannot log in |
| ☐ | Company can only create drives after approval |
| ☐ | Application status update (shortlisted/selected/rejected) works |
| ☐ | Student profile edit + resume upload works |
| ☐ | All pages extend base.html (no orphan templates) |
| ☐ | DB created programmatically — no manual SQL files |
| ☐ | App runs cleanly on fresh machine: python app.py |

## 8.2  Project Report (≤ 5 pages)

Include the following sections. Keep it concise — the examiner will read many reports.

- Student details (name, roll number, email)

- Project overview — one paragraph on your approach

- AI/LLM declaration — what you used Claude/ChatGPT for, extent of use

- Frameworks & libraries: Flask, Flask-Login, Flask-SQLAlchemy, Werkzeug, Bootstrap 5, ChartJS (if used)

- ER diagram — 5 entities: User, Student, Company, PlacementDrive, Application; draw all FK relationships

- API endpoints table (if implemented)

- Google Drive link to your presentation video

## 8.3  ER Diagram Summary

This is the complete set of relationships for your ER diagram:

| From | Cardinality | To | FK Column |
| --- | --- | --- | --- |
| User | 1 : 0..1 | Student | student.user_id |
| User | 1 : 0..1 | Company | company.user_id |
| Company | 1 : N | PlacementDrive | placement_drive.company_id |
| Student | 1 : N | Application | application.student_id |
| PlacementDrive | 1 : N | Application | application.drive_id |

## 8.4  Zip File Structure

ROLLNUMBER_PlacementPortal.zip

└── placement_portal/

├── app.py

├── config.py

├── models.py

├── seed.py

├── requirements.txt

├── routes/

├── templates/

├── static/

└── uploads/ ← include as empty folder (add .gitkeep if needed)

⚠️ Do NOT include: placement.db in the zip. The database must be created fresh by running app.py. The examiner will verify this.

# Quick Reference — Common Patterns

## Flask-Login current_user in Templates

{% if current_user.is_authenticated %}

{% if current_user.role == 'admin' %}

<a href='{{ url_for("admin.dashboard") }}'>Admin Panel</a>

{% elif current_user.role == 'company' %}

<a href='{{ url_for("company.dashboard") }}'>My Drives</a>

{% else %}

<a href='{{ url_for("student.dashboard") }}'>My Dashboard</a>

{% endif %}

{% endif %}

## Status Badge Colour Mapping

{# In any template — reusable macro pattern #}

{% set colour = {'pending': 'warning', 'approved': 'success',

'rejected': 'danger', 'closed': 'secondary',

'applied': 'primary', 'shortlisted': 'info',

'selected': 'success', 'rejected': 'danger'} %}

<span class='badge bg-{{ colour[drive.status] }}'>{{ drive.status ¦ title }}</span>

## 404 / 403 Error Pages

@app.errorhandler(404)

def not_found(e):

return render_template('errors/404.html'), 404

@app.errorhandler(403)

def forbidden(e):

return render_template('errors/403.html'), 403

Good luck with your viva! Build it phase by phase and test each checkpoint before moving on.